PWA POS E-Tiket Wisata - Implementation Plan

Goal Description

Create a Progressive Web App (PWA) for a Point of Sale e-ticket tourism system using HTML, Tailwind CSS, JavaScript, and jQuery. This PWA will replace the existing Next.js frontend while connecting to the same Laravel backend API. The application will support offline functionality, allowing cashiers to continue working during internet outages with automatic synchronization when connectivity is restored.

Key Features:

- Authentication with Laravel Sanctum

- Dashboard with sales statistics and charts

- Point of Sale interface for selling tickets

- Shift management (start/end shift)

- Transaction history and reports

- Daily shift reports

- Offline capability with local data storage

- Mobile-responsive design (target: mobile devices)

- Installable as PWA on mobile devices

User Review Required

IMPORTANT

PWA Location: The PWA will be created in a new directory d:/project-laravel/siwindu-pwa/pwa-frontend/ to keep it separate from the existing Next.js frontend (siwindu-frontend/). This allows you to test both versions side-by-side.

IMPORTANT

Offline Transaction Handling: When offline, transactions will be queued locally using IndexedDB. When connection is restored, they will be synced to the server. If a sync fails (e.g., due to data conflicts), the user will be notified to resolve manually.

WARNING

Authentication Token Storage: Sanctum tokens will be stored in localStorage. While this is convenient for a PWA, be aware that it's accessible to JavaScript. For production, ensure HTTPS is always used.

IMPORTANT

Tailwind CSS Version: Will use Tailwind CSS v3 via CDN for simplicity. If you prefer a build process with PostCSS, please let me know.

Proposed Changes

Project Structure

[NEW]

index.html

Main HTML file with app shell structure. Contains:

- Meta tags for PWA (viewport, theme-color, apple-mobile-web-app-capable)

- Tailwind CSS CDN link

- jQuery CDN link

- App container with dynamic content loading

- Navigation structure

- Offline indicator

[NEW]

manifest.json

PWA manifest file defining:

- App name, short name, description

- Icons (192x192, 512x512)

- Display mode: standalone

- Theme colors

- Start URL and scope

[NEW]

sw.js

Service Worker for offline functionality:

- Cache static assets (HTML, CSS, JS, images)

- Network-first strategy for API calls

- Cache-first strategy for static assets

- Background sync for offline transactions

- Offline page fallback

CSS Styling

[NEW]

assets/css/styles.css

Custom CSS for:

- Design system tokens (colors, spacing, typography)

- Component styles (cards, buttons, forms)

- Animations and transitions

- Loading states

- Responsive utilities

- Print styles for receipts

JavaScript Core

[NEW]

assets/js/app.js

Main application controller:

- App initialization

- Service Worker registration

- Router setup (hash-based routing)

- Global state management

- Online/offline detection

- Navigation handling

[NEW]

assets/js/api.js

API client for Laravel backend:

- Base API configuration (base URL: http://localhost:8000/api)

- HTTP methods (GET, POST, PUT, DELETE)

- Token management (attach Bearer token to requests)

- Error handling and retry logic

- Offline queue management

[NEW]

assets/js/auth.js

Authentication module:

- Login function (POST /api/login)

- Logout function (POST /api/logout)

- Token storage in localStorage

- User session management

- Auto-redirect on auth failure

- Session persistence check

[NEW]

assets/js/storage.js

Local storage management using IndexedDB:

- Database initialization

- Store offline transactions

- Store master data (items, wisata, banks, ewalets)

- Queue management for sync

- Data retrieval and updates

Page Modules

[NEW]

assets/js/pages/login.js

Login page logic:

- Render login form

- Handle form submission

- Validate credentials

- Store token and user data

- Redirect to dashboard on success

[NEW]

assets/js/pages/dashboard.js

Dashboard page logic:

- Fetch stats from /api/dashboard/stats

- Display today's transactions and revenue

- Show monthly charts (using Chart.js)

- Display active shift status

- Quick action buttons (Start Shift, New Sale)

[NEW]

assets/js/pages/pos.js

Point of Sale page logic:

- Fetch items from /api/items

- Display ticket selection interface

- Shopping cart management

- Payment method selection (Cash, Bank Transfer, E-Wallet)

- Calculate total and change

- Submit transaction to /api/transactions

- Queue transaction if offline

- Print/display receipt

[NEW]

assets/js/pages/shift.js

Shift management page logic:

- Check current shift status

- Start shift (POST /api/shifts/start)

- End shift (POST /api/shifts/end)

- Display shift summary (transactions, revenue)

- Shift handover interface

[NEW]

assets/js/pages/transactions.js

Transaction history page logic:

- Fetch transactions from /api/transactions

- Display transaction list with filters (date range, status)

- Transaction detail modal

- Search functionality

- Export to PDF/print

[NEW]

assets/js/pages/reports.js

Reports page logic:

- Fetch shift history from /api/shifts

- Display daily shift reports

- Filter by date range

- Shift detail view

- Print shift report

UI Components

[NEW]

assets/js/components/navbar.js

Navigation bar component:

- User info display

- Navigation menu

- Logout button

- Mobile menu toggle

[NEW]

assets/js/components/modal.js

Reusable modal component:

- Open/close modal

- Dynamic content loading

- Backdrop click to close

[NEW]

assets/js/components/toast.js

Toast notification component:

- Success, error, warning, info types

- Auto-dismiss after timeout

- Queue multiple toasts

Assets

[NEW]

assets/images/icon-192.png

PWA icon 192x192px (will be generated)

[NEW]

assets/images/icon-512.png

PWA icon 512x512px (will be generated)

[NEW]

assets/images/logo.png

App logo (will be generated)

External Libraries

Will use CDN links for:

- Tailwind CSS v3: For styling

- jQuery 3.7: For DOM manipulation

- Chart.js: For dashboard charts

- Day.js: For date formatting

- Dexie.js: For IndexedDB wrapper (easier than raw IndexedDB API)

Verification Plan

Automated Tests

No automated tests will be created for this PWA as it's a frontend-only application. Testing will be manual and browser-based.

Manual Verification

1. PWA Installation Test

- Start Laravel backend: php artisan serve (in d:/project-laravel/siwindu-pwa/)

- Serve PWA using a local server (e.g., python -m http.server 8080 in pwa-frontend/ directory)

- Open browser to http://localhost:8080

- Check browser shows "Install App" prompt

- Install PWA to home screen

- Verify app opens in standalone mode

2. Authentication Flow Test

- Open PWA (should redirect to login page)

- Enter invalid credentials → should show error message

- Enter valid credentials (test user from Laravel database)

- Should redirect to dashboard

- Verify token is stored in localStorage

- Refresh page → should stay logged in

- Click logout → should clear token and redirect to login

3. Dashboard Test

- Login as kasir user

- Verify dashboard shows:

  - Today's transaction count

  - Today's revenue

  - Active shift status

  - Monthly charts

- Login as admin user

- Verify dashboard shows all wisata data (not filtered)

4. Point of Sale Test

- Login as kasir

- Navigate to POS page

- Select tickets from available items

- Add to cart (multiple items, different quantities)

- Select payment method (Cash)

- Enter payment amount

- Verify change calculation

- Submit transaction

- Verify success message and receipt display

- Check transaction appears in history

5. Offline Functionality Test

- Login and navigate to POS

- Open browser DevTools → Network tab

- Set network to "Offline"

- Verify offline indicator appears

- Create a new transaction

- Verify transaction is queued (not sent to server)

- Set network back to "Online"

- Verify transaction syncs automatically

- Check transaction appears in Laravel database

6. Shift Management Test

- Login as kasir

- Start a new shift

- Verify shift status shows "Active"

- Create some transactions

- End shift

- Verify shift summary shows correct transaction count and revenue

- Verify shift appears in shift history

7. Transaction History Test

- Navigate to transaction history

- Verify list of transactions displays

- Filter by date range

- Search by transaction ID or customer name

- Click transaction detail

- Verify modal shows full transaction details

8. Mobile Responsive Test

- Open PWA in browser

- Open DevTools → Toggle device toolbar

- Test on different mobile sizes (iPhone, Android)

- Verify all pages are responsive

- Verify touch interactions work

- Verify forms are easy to use on mobile

9. Browser Compatibility Test

- Test PWA on Chrome (primary target)

- Test on Firefox

- Test on Safari (iOS)

- Verify Service Worker works on all browsers

- Verify PWA installation works